FUTURE MIND STUDIO

WEBSITE

DEVELOPMENT

PROPOSAL

Building Digital Experiences That Grow Business

| Prepared for ABC Textiles Pvt Ltd | Proposal ID FMS-2026-001 | Date 27 July 2026 |
| --- | --- | --- |

www.futuremindstudio.com | Page 01

FUTURE MIND STUDIO

TABLE OF CONTENTS

01  Welcome Message

02  About Future Mind Studio

03  Why Choose Us

04  Our Website Packages

05  Recommended Package

06  Project Scope

07  Our Development Process

08  Project Timeline

09  Business Growth Services (Add-ons)

10  Annual Maintenance Contract (AMC)

11  Investment & Payment Terms

12  Terms & Conditions

13  Acceptance & Next Steps

www.futuremindstudio.com | Page 02

FUTURE MIND STUDIO

WELCOME MESSAGE

Thank you for considering Future Mind Studio as your digital partner.

We understand your business, your goals and your vision. This proposal is our commitment to deliver a powerful digital solution that helps your business grow, build trust and generate results.

We look forward to working with you.

Regards,

Future Mind Studio

www.futuremindstudio.com | Page 03

FUTURE MIND STUDIO

ABOUT FUTURE MIND STUDIO

Future Mind Studio is a creative digital agency helping businesses establish a strong online presence with modern web design, development and digital solutions.

Our Mission To empower businesses with innovative digital solutions that drive growth.

Our Vision To become a trusted digital partner for businesses worldwide.

Our Values Quality, Transparency, Innovation and Customer Success.

www.futuremindstudio.com | Page 04

FUTURE MIND STUDIO

WHY BUSINESSES CHOOSE US

| Premium Design Modern, clean & result-driven designs | Transparent Pricing Clear pricing with no hidden charges |
| --- | --- |
| Business Focused Solutions tailored for your growth | Dedicated Support We're with you at every step |
| On-Time Delivery We value your time & deadlines | Future Ready Scalable websites for the future |
| Secure & Reliable Security & performance you can trust | Client Satisfaction Our success is your success |

www.futuremindstudio.com | Page 05

FUTURE MIND STUDIO

OUR WEBSITE PACKAGES

| LAUNCH ₹9,999 • Up to 5 Pages • Responsive Design • Contact Form • WhatsApp Integration • Basic SEO • 15 Days Support | BUSINESS ★ ₹14,999 • Up to 10 Pages • Premium Design • SEO Ready • Blog Module • Gallery • 30 Days Support | PROFESSIONAL ₹29,999 • Up to 15 Pages • Advanced Features • Speed Optimization • Lead Capture Forms • Priority Support • 60 Days Support | ENTERPRISE ₹49,999 • Unlimited Pages • Custom Solutions • Integrations • Dedicated Support • Performance & Security • 90 Days Support |
| --- | --- | --- | --- |

www.futuremindstudio.com | Page 06

RECOMMENDED PACKAGE

FUTURE MIND STUDIO

BUSINESS WEBSITE PACKAGE

₹14,999  |  7 – 10 Working Days

| Premium Responsive Design Custom tailored layout optimized for desktops, tablets & phones | Up to 10 Pages Home, About, Services, Portfolio, Contact & subpages |
| --- | --- |
| WhatsApp Integration Direct instant click-to-chat integration for client leads | Contact Form & Maps Custom inquiry forms with Google Maps location embed |
| SEO Ready Structure On-page SEO optimization & fast loading speed setup | Blog Module Easy to manage dynamic updates & news posting section |
| 30 Days Free Support Full technical maintenance & bug fixes post launch | Security & SSL HTTPS SSL setup for secure data transmission |

www.futuremindstudio.com | Page 07

FUTURE MIND STUDIO

PROJECT SCOPE

We don't just build websites. We build digital experiences that deliver real business results.

✔  Build Customer Trust: A professional website builds credibility and customer confidence.

✔  Generate More Enquiries: Help customers reach you easily and increase business opportunities.

✔  Google Visibility: SEO-optimized structure to help you rank and grow online.

✔  Mobile Friendly Experience: Seamless experience across all device screen sizes.

✔  Fast, Secure & Reliable: High performance, enterprise-grade security and reliability.

✔  Future Ready: Scalable structure to support your business growth.

www.futuremindstudio.com | Page 08

FUTURE MIND STUDIO

OUR DEVELOPMENT PROCESS

01  DISCOVERY — Understanding your business, goals & requirements

02  PLANNING — Sitemap, wireframe & content planning

03  UI/UX DESIGN — Creating modern, user-focused designs

04  DEVELOPMENT — Clean, fast & secure coding

05  TESTING — Quality testing across devices & browsers

06  LAUNCH — Go live & make your business visible

07  SUPPORT — Ongoing support even after launch

www.futuremindstudio.com | Page 09

FUTURE MIND STUDIO

PROJECT TIMELINE

| Phase | Duration |
| --- | --- |
| Discovery & Planning | 1 – 2 Days |
| UI/UX Design | 2 – 3 Days |
| Development | 3 – 5 Days |
| Testing | 1 – 2 Days |
| Content & Revisions | 1 – 2 Days |
| Final Review | 1 Day |
| Launch | 1 Day |

Total Estimated Duration: 7 – 10 Working Days

www.futuremindstudio.com | Page 10

FUTURE MIND STUDIO

BUSINESS GROWTH SERVICES (ADD-ONS)

| Professional Business Email Setup Domain-matched custom email addresses | Logo Design Branding & vector logo design suite |
| --- | --- |
| Content Writing Copywriting for website pages | Product Photography Consultation Guidance on product & brand visual presentation |
| Blog Module Dynamic content portal for SEO articles | Additional Pages Extra custom pages tailored to your catalog |
| Google Business Profile Setup Local maps & business listing optimization | Payment Gateway Integration Razorpay / Stripe credit card & UPI setup |
| Booking System Interactive customer appointment scheduler | AI Chat Assistant Automated smart customer inquiry assistant |

www.futuremindstudio.com | Page 11

FUTURE MIND STUDIO

ANNUAL MAINTENANCE CONTRACT (AMC)

Keep your website secure, updated and performing at its best.

| ESSENTIAL ₹9,999 / Yr • Website Backup • Security Updates • Performance Monitoring • Uptime Monitoring • Technical Support • Content Updates | BUSINESS ★ ₹19,999 / Yr • Everything in Essential • Priority Support • Monthly Health Check • Speed Optimization • Advanced Security • Monthly Report | PREMIUM ₹34,999 / Yr • Everything in Business • Dedicated Support • Emergency Support • Content Updates • Consultation • Growth Recs |
| --- | --- | --- |

www.futuremindstudio.com | Page 12

FUTURE MIND STUDIO

INVESTMENT & PAYMENT TERMS

Selected Package: BUSINESS WEBSITE PACKAGE (₹14,999)

| PAYMENT TERMS • 50% Advance upon project sign-off • 50% Before Launch after final review approval | INCLUDED IN PACKAGE ✔ Design & Development ✔ Responsive Website ✔ 30 Days Support ✔ Basic SEO ✔ SSL Setup |
| --- | --- |

www.futuremindstudio.com | Page 13

FUTURE MIND STUDIO

PACKAGE COMPARISON

| FEATURES | LAUNCH | BUSINESS | PRO | ENTERPRISE |
| --- | --- | --- | --- | --- |
| Responsive Design | ✓ | ✓ | ✓ | ✓ |
| Up to Pages | 5 | 10 | 15 | Unlimited |
| Contact Form | ✓ | ✓ | ✓ | ✓ |
| WhatsApp Integration | ✓ | ✓ | ✓ | ✓ |
| SEO Basic | ✓ | ✓ | ✓ | ✓ |
| Blog Module | ✗ | ✓ | ✓ | ✓ |
| Gallery | ✗ | ✓ | ✓ | ✓ |
| Advanced Features | ✗ | ✗ | ✓ | ✓ |
| Lead Capture Forms | ✗ | ✗ | ✓ | ✓ |
| Priority Support | ✗ | ✗ | ✓ | ✓ |
| Support Duration | 15 Days | 30 Days | 60 Days | 90 Days |

www.futuremindstudio.com | Page 14

FUTURE MIND STUDIO

TERMS & CONDITIONS

1. Timeline starts after receiving all content & requirements.

2. 50% advance required to start the project.

3. 50% payment due before website launch.

4. Domain & hosting renewal will be charged annually.

5. Client is responsible for providing content, logo, images and product details.

6. Additional work or changes will be quoted separately.

7. We reserve the right to use completed work in our portfolio.

www.futuremindstudio.com | Page 15

FUTURE MIND STUDIO

ACCEPTANCE & NEXT STEPS

I am pleased to accept this proposal and authorize Future Mind Studio to begin the project.

Client Name: __________________________________________ Designation: __________________________________________ Signature: __________________________________________ Date: __________________________________________

www.futuremindstudio.com | Page 16

FUTURE MIND STUDIO

Let's Build Something Amazing Together

We don't just build websites. We build digital experiences that help your business grow, scale and succeed.

www.futuremindstudio.com | Page 17

FUTURE MIND STUDIO

GET IN TOUCH

📞 Phone: +91 12345 67890 ✉ Email: hello@futuremindstudio.com 🌐 Website: www.futuremindstudio.com 📍 Address: 123, Business Street, Tirupur - 641601, Tamil Nadu, India 📲 Scan QR code to connect directly on WhatsApp

www.futuremindstudio.com | Page 18

FUTURE MIND STUDIO

THANK YOU

for considering Future Mind Studio

| Quality We deliver excellence | Trust We build relationships | Growth We grow together |
| --- | --- | --- |

www.futuremindstudio.com | Page 19